# Plan of Action and Milestones (POA&M)

## Orion Citizen Services Platform (OCSP)

Organization: Orion Government Solutions
System ID: OCSP-001
Document Version: 1.0
Document Status: Draft for Review
System Owner: Director of Government Platforms
Prepared By: Junior GRC Analyst
Source Assessment Report: SAR-OCSP-2026-07
Assessment Period: July–August 2026
Date: August 2026

# Document Control

| Version | Date | Author | Description | Status |
| --- | --- | --- | --- | --- |
| 1.0 | August 2026 | Junior GRC Analyst | Initial POA&M based on SAR findings | Draft |

# Approval and Review

| Role | Name | Status |
| --- | --- | --- |
| System Owner | Director of Government Platforms | Pending |
| Information System Security Officer | Assigned Security Officer | Pending |
| Chief Information Security Officer | CISO | Pending |
| Authorizing Official | Designated Authorizing Official | Pending |

# 1. Purpose

The purpose of this Plan of Action and Milestones is to document and track the remediation of security weaknesses identified during the security assessment of the Orion Citizen Services Platform.

This POA&M provides a structured method for:

- Tracking identified weaknesses;

- Assigning remediation ownership;

- Defining corrective actions;

- Establishing milestones;

- Setting target completion dates;

- Monitoring remediation progress;

- Documenting completion evidence; and

- Supporting reassessment and finding closure.

This POA&M is directly linked to the Security Assessment Report for the Orion Citizen Services Platform.

# 2. Source Assessment

The weaknesses documented in this POA&M were identified during the assessment documented in:

SAR-OCSP-2026-07

The assessment identified four findings requiring remediation.

# 3. POA&M Status Summary

| POA&M ID | Related Finding | Control | Priority | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| POAM-001 | SAR-OCSP-001 | AC-2 | High | IAM Team | Open |
| POAM-002 | SAR-OCSP-002 | CM-2 | Medium | Infrastructure Engineering | Open |
| POAM-003 | SAR-OCSP-003 | IR-3 | Medium | Security Operations | Open |
| POAM-004 | SAR-OCSP-004 | SR-3 | Medium | Vendor Risk Management | Open |

# 4. POA&M Status Definitions

| Status | Definition |
| --- | --- |
| Open | Weakness has been identified and remediation has not yet been completed |
| In Progress | Remediation activities are actively underway |
| Pending Validation | Remediation has been reported as complete and requires validation |
| Closed | Remediation has been validated and the finding has been formally closed |
| Risk Accepted | The responsible authority has formally accepted the associated risk |
| Delayed | Remediation is not progressing according to the approved schedule |

# 5. POA&M Entry — POAM-001

## Account Lifecycle Management

### Finding Reference

SAR-OCSP-001

### Control

AC-2 — Account Management

### Priority

High

### Finding Title

Inactive accounts were not consistently disabled within the defined organizational timeframe.

## Weakness Description

Review of account management records identified instances where inactive user accounts remained enabled beyond the organization's defined account lifecycle requirements.

The account management process relied partially on manual review and did not consistently ensure timely identification and disabling of inactive accounts.

## Risk

Active accounts that are no longer required may provide unnecessary opportunities for unauthorized access.

If credentials associated with an unnecessary account are compromised, an attacker may use the account to access system resources.

## Affected System

Orion Citizen Services Platform

OCSP-001

## Responsible Organization

Identity and Access Management Team

## Remediation Strategy

Orion Government Solutions will strengthen account lifecycle management by implementing a consistent process for identifying, reviewing, disabling, and documenting inactive accounts.

Where practical, the organization will use automated identity management capabilities to reduce reliance on manual processes.

## Remediation Milestones

| Milestone | Description | Owner | Target Date | Status |
| --- | --- | --- | --- | --- |
| M1 | Define inactive account criteria | IAM Team | August 2026 | Open |
| M2 | Identify current inactive accounts | IAM Team | August 2026 | Open |
| M3 | Implement automated or monitored detection | IAM Team | September 2026 | Open |
| M4 | Establish disablement workflow | IAM Team | September 2026 | Open |
| M5 | Perform validation review | Security / GRC | September 2026 | Open |

## Planned Completion Date

September 30, 2026

## Completion Evidence

Expected evidence includes:

- Updated account lifecycle procedure

- Inactive account report

- Account disablement records

- Updated identity management configuration

- Validation review

## Closure Criteria

This POA&M item may be closed when:

- Inactive account criteria are documented;

- The account lifecycle process is implemented;

- Inactive accounts are consistently identified and disabled;

- Evidence demonstrates the process is operating;

- The control is reassessed; and

- The assessor determines the weakness has been remediated.

## Current Status

Open

# 6. POA&M Entry — POAM-002

## Configuration Baseline Management

### Finding Reference

SAR-OCSP-002

### Control

CM-2 — Baseline Configuration

### Priority

Medium

### Finding Title

Configuration baseline documentation was incomplete for selected system components.

## Weakness Description

Configuration baseline documentation was not consistently maintained for all applicable system components within the assessment scope.

Although technical configuration standards existed for selected components, baseline documentation was incomplete or not consistently linked to relevant system components.

## Risk

Incomplete configuration baselines may make it difficult to:

- Identify unauthorized changes;

- Detect configuration drift;

- Maintain consistent security settings;

- Validate system security posture.

## Affected System

Orion Citizen Services Platform

OCSP-001

## Responsible Organization

Infrastructure and Platform Engineering

## Remediation Strategy

Orion Government Solutions will establish and maintain complete configuration baselines for applicable OCSP components.

Each applicable component will have an approved configuration baseline, designated owner, review frequency, and documented change process.

## Remediation Milestones

| Milestone | Description | Owner | Target Date | Status |
| --- | --- | --- | --- | --- |
| M1 | Identify components requiring baselines | Infrastructure Engineering | August 2026 | Open |
| M2 | Document approved configurations | Infrastructure Engineering | September 2026 | Open |
| M3 | Assign baseline ownership | Infrastructure Manager | September 2026 | Open |
| M4 | Establish baseline review schedule | Infrastructure Manager | September 2026 | Open |
| M5 | Perform configuration validation | Security / Infrastructure | October 2026 | Open |

## Planned Completion Date

October 15, 2026

## Completion Evidence

Expected evidence includes:

- Approved configuration baseline documentation

- Component inventory

- Configuration ownership records

- Baseline review schedule

- Configuration validation report

## Closure Criteria

This POA&M item may be closed when:

- Applicable components are identified;

- Approved configuration baselines are documented;

- Baseline ownership is assigned;

- A review process is established;

- Configuration validation is performed; and

- The control is reassessed.

## Current Status

Open

# 7. POA&M Entry — POAM-003

## Incident Response Exercise

### Finding Reference

SAR-OCSP-003

### Control

IR-3 — Incident Response Testing

### Priority

Medium

### Finding Title

Evidence of a recent incident response exercise was not available.

## Weakness Description

The organization maintained incident response procedures; however, evidence of a recent exercise validating the effectiveness of those procedures was outdated.

The assessment team could not verify that relevant personnel had recently participated in an exercise designed to validate incident response coordination and escalation procedures.

## Risk

Without regular incident response exercises, weaknesses in communication, escalation, roles, responsibilities, and coordination may remain unidentified.

## Affected System

Orion Citizen Services Platform

OCSP-001

## Responsible Organization

Security Operations and Incident Response Team

## Remediation Strategy

Orion Government Solutions will conduct and document a current incident response exercise involving relevant technical, security, business, and management stakeholders.

The exercise will test the organization's ability to coordinate and respond to a realistic security incident scenario.

## Remediation Milestones

| Milestone | Description | Owner | Target Date | Status |
| --- | --- | --- | --- | --- |
| M1 | Define exercise scenario | Incident Response Team | August 2026 | Open |
| M2 | Identify participants | Security Operations | August 2026 | Open |
| M3 | Conduct tabletop exercise | Security Operations | August 2026 | Open |
| M4 | Document observations and weaknesses | Incident Response Team | August 2026 | Open |
| M5 | Track improvement actions | GRC / Security Operations | September 2026 | Open |

## Planned Completion Date

August 31, 2026

## Completion Evidence

Expected evidence includes:

- Approved exercise scenario

- Participant list

- Exercise agenda

- Exercise report

- Lessons learned

- Improvement action tracker

## Closure Criteria

This POA&M item may be closed when:

- A current incident response exercise is completed;

- Relevant stakeholders participate;

- Results are documented;

- Identified improvement actions are tracked; and

- Evidence is reviewed and accepted by the responsible security authority.

## Current Status

Open

# 8. POA&M Entry — POAM-004

## Critical Vendor Security Reassessment

### Finding Reference

SAR-OCSP-004

### Control

SR-3 — Supply Chain Controls and Processes

### Priority

Medium

### Finding Title

Security reassessment of a critical third-party vendor was not completed according to the defined review schedule.

## Weakness Description

A critical third-party service provider had not completed its scheduled security reassessment within the required review period.

The vendor remained an active dependency for system operations.

## Risk

Delayed reassessment of critical vendors may result in an outdated understanding of:

- Vendor security posture;

- Control effectiveness;

- New vulnerabilities;

- Changes to vendor services;

- Changes to the vendor's risk profile.

## Affected System

Orion Citizen Services Platform

OCSP-001

## Responsible Organization

Vendor Risk Management

## Remediation Strategy

Orion Government Solutions will complete the overdue reassessment of the critical vendor and improve the process for tracking future vendor review deadlines.

The organization will establish appropriate escalation procedures for overdue assessments.

## Remediation Milestones

| Milestone | Description | Owner | Target Date | Status |
| --- | --- | --- | --- | --- |
| M1 | Confirm critical vendor classification | Vendor Risk Team | August 2026 | Open |
| M2 | Request updated vendor security evidence | Vendor Risk Team | August 2026 | Open |
| M3 | Complete vendor reassessment | Vendor Risk Team | September 2026 | Open |
| M4 | Document reassessment results | Vendor Risk Team | September 2026 | Open |
| M5 | Implement deadline tracking and escalation | Vendor Risk Team | October 2026 | Open |

## Planned Completion Date

October 15, 2026

## Completion Evidence

Expected evidence includes:

- Updated vendor security assessment

- Vendor security documentation

- Completed security questionnaire

- Updated vendor risk rating

- Review approval

- Vendor reassessment tracking record

## Closure Criteria

This POA&M item may be closed when:

- The critical vendor reassessment is completed;

- Current security evidence is reviewed;

- The vendor risk assessment is updated;

- Future review deadlines are tracked;

- Any additional vendor weaknesses are documented; and

- The control is reassessed where required.

## Current Status

Open

# 9. Remediation Timeline

July 2026

|

+-- Security assessment completed

|

v

August 2026

|

+-- Incident response exercise

+-- Account lifecycle criteria defined

+-- Configuration baseline inventory

+-- Vendor reassessment initiated

|

v

September 2026

|

+-- Account lifecycle remediation

+-- Incident response improvements

+-- Vendor reassessment completion

|

v

October 2026

|

+-- Configuration baseline validation

+-- Vendor deadline tracking improvements

|

v

Reassessment

|

v

Finding Closure

# 10. POA&M Tracking Dashboard

| POA&M ID | Finding | Priority | Current Status | Target Date |
| --- | --- | --- | --- | --- |
| POAM-001 | Account Lifecycle Management | High | Open | September 30, 2026 |
| POAM-002 | Configuration Baseline Management | Medium | Open | October 15, 2026 |
| POAM-003 | Incident Response Exercise | Medium | Open | August 31, 2026 |
| POAM-004 | Vendor Security Reassessment | Medium | Open | October 15, 2026 |

# 11. Remediation Progress Tracking

POA&M status must be reviewed periodically.

Progress reviews should consider:

- Milestones completed;

- Milestones delayed;

- New risks;

- Changes to remediation plans;

- Resource requirements;

- Updated target dates;

- Validation requirements.

Any significant delay should be documented and escalated to appropriate stakeholders.

# 12. Risk Acceptance

If a weakness cannot be remediated within the planned timeframe, the responsible organization must evaluate whether formal risk acceptance is appropriate.

Risk acceptance must:

- Be formally documented;

- Identify the specific weakness;

- Identify the associated risk;

- Identify compensating controls where applicable;

- Define an expiration or review date;

- Be approved by the appropriate risk authority.

A POA&M item must not be marked closed solely because remediation is delayed.

# 13. Remediation Validation

Remediation completion must be supported by objective evidence.

The validation process may include:

- Document review;

- Configuration review;

- Interviews;

- Technical testing;

- Operational testing;

- Reassessment of the affected control.

The validation result must determine whether the original weakness has been effectively remediated.

# 14. Finding Closure Process

The finding closure process is:

Remediation Plan

|

v

Milestone Completion

|

v

Evidence Collection

|

v

Remediation Validation

|

v

Control Reassessment

|

v

Finding Closure Decision

|

v

POA&M Update

A finding may be closed only when the responsible authority determines that sufficient evidence demonstrates the weakness has been remediated.

# 15. Traceability Matrix

| Source | Finding | POA&M | Remediation |
| --- | --- | --- | --- |
| SSP / AC-2 | SAR-OCSP-001 | POAM-001 | Improve account lifecycle management |
| SSP / CM-2 | SAR-OCSP-002 | POAM-002 | Complete configuration baselines |
| SSP / IR-3 | SAR-OCSP-003 | POAM-003 | Conduct incident response exercise |
| SSP / SR-3 | SAR-OCSP-004 | POAM-004 | Complete critical vendor reassessment |

# 16. POA&M Review Frequency

The POA&M should be reviewed:

- At least monthly while active findings are being remediated;

- After significant changes to remediation plans;

- After reassessment activities;

- After significant security incidents;

- During authorization reviews;

- During continuous monitoring activities.

# 17. POA&M Conclusion

The Orion Citizen Services Platform POA&M documents four weaknesses identified during the July–August 2026 security assessment.

The weaknesses relate to:

- Account lifecycle management;

- Configuration baseline documentation;

- Incident response exercise validation; and

- Critical third-party vendor reassessment.

Each weakness has been assigned:

- A responsible organization;

- A remediation strategy;

- Defined milestones;

- A target completion date;

- Closure criteria; and

- A validation requirement.

The POA&M will remain active until remediation activities have been completed and the affected controls have been appropriately validated.

# 18. Document Status

Document: Plan of Action and Milestones
System: Orion Citizen Services Platform
System ID: OCSP-001
Version: 1.0
Status: Draft for Review
Source SAR: SAR-OCSP-2026-07
Active POA&M Items: 4
Next Activity: Remediation and Continuous Monitoring