# Security Assessment Plan (SAP)

## Orion Citizen Services Platform (OCSP)

Organization: Orion Government Solutions
System ID: OCSP-001
Document Version: 1.0
Document Status: Draft
Assessment Type: Initial / Periodic Security Control Assessment
System Owner: Director of Government Platforms
Assessment Lead: Independent Security Assessor
Prepared By: Junior GRC Analyst
Assessment Environment: Hybrid Cloud / Azure Government / Microsoft 365
Planned Assessment Period: July–August 2026
Review Frequency: At least annually and after significant system changes
Date: July 2026

# Document Control

| Version | Date | Author | Description | Status |
| --- | --- | --- | --- | --- |
| 1.0 | July 2026 | Junior GRC Analyst | Initial Security Assessment Plan | Draft |

# Approval

| Role | Name | Approval Status |
| --- | --- | --- |
| System Owner | Director of Government Platforms | Pending |
| Information System Security Officer | Assigned Security Officer | Pending |
| Independent Security Assessor | Assigned Assessor | Pending |
| Chief Information Security Officer | CISO | Pending |
| Authorizing Official | Designated Authorizing Official | Pending |

# 1. Purpose

The purpose of this Security Assessment Plan is to define the scope, objectives, methodology, responsibilities, schedule, assessment procedures, evidence requirements, and reporting activities for the assessment of security controls implemented within the Orion Citizen Services Platform.

The assessment will determine whether applicable security controls are:

- Implemented as documented;

- Operating as intended; and

- Producing the desired security outcomes.

The assessment will support risk management, authorization activities, remediation planning, and continuous monitoring.

# 2. System Under Assessment

## 2.1 System Identification

| Attribute | Description |
| --- | --- |
| System Name | Orion Citizen Services Platform |
| System Acronym | OCSP |
| System ID | OCSP-001 |
| Organization | Orion Government Solutions |
| System Type | Hybrid Cloud Information System |
| Primary Cloud Environment | Azure Government |
| Supporting Platform | Microsoft 365 |
| System Owner | Director of Government Platforms |
| Primary Users | Citizens, government customers, Orion employees, administrators, security personnel, approved vendors |

## 2.2 System Purpose

The Orion Citizen Services Platform supports government-related service operations involving customer and citizen information.

The system provides capabilities including:

- Citizen service request management

- Customer record management

- Government customer interactions

- Secure information exchange

- Internal service administration

- Operational reporting

- System administration

- Approved external system integrations

# 3. Assessment Objectives

The objectives of the security assessment are to:

- Determine whether selected security controls are implemented;

- Determine whether controls are implemented as described in the SSP;

- Determine whether controls operate as intended;

- Identify weaknesses and deficiencies;

- Evaluate the effectiveness of security safeguards;

- Identify risks requiring remediation;

- Provide evidence to support authorization decisions;

- Provide information for continuous monitoring activities.

The assessment is not intended to replace normal security operations or vulnerability management activities.

# 4. Assessment Scope

## 4.1 In-Scope Components

The assessment will include security controls applicable to:

- OCSP application services;

- OCSP databases and storage;

- Azure Government-hosted system components;

- System identity and authentication integrations;

- Administrative interfaces;

- Security logging and monitoring;

- Backup and recovery capabilities;

- System security processes;

- Relevant corporate support services;

- Approved system interconnections;

- Applicable third-party responsibilities.

## 4.2 In-Scope Security Functions

The assessment will evaluate controls supporting:

- Access control;

- Awareness and training;

- Audit and accountability;

- Assessment and monitoring;

- Configuration management;

- Contingency planning;

- Identification and authentication;

- Incident response;

- Maintenance;

- Media protection;

- Physical and environmental protection;

- Planning;

- Personnel security;

- Risk assessment;

- System and services acquisition;

- System and communications protection;

- System and information integrity;

- Supply chain risk management.

## 4.3 Out-of-Scope Items

The following are outside the direct assessment boundary unless they directly affect OCSP security:

- Personal devices not managed by Orion Government Solutions;

- Unmanaged home networks;

- General public internet infrastructure;

- External government systems outside Orion's control;

- Third-party environments not directly operated by Orion;

- Cloud provider infrastructure controls outside Orion's responsibility;

- Microsoft 365 services not directly supporting OCSP;

- Systems with no direct connection or dependency on OCSP.

Where an external service provides security capabilities relied upon by OCSP, the applicable shared responsibility and assurance evidence will be reviewed.

# 5. Assessment Criteria

Security controls will be assessed against:

- Approved organizational security policies;

- Approved system security procedures;

- Security control implementation statements in the SSP;

- Applicable regulatory and contractual requirements;

- Documented system security requirements;

- Defined assessment procedures;

- Evidence provided by control owners.

The assessment will determine whether a control is operating in accordance with its intended security objective.

# 6. Assessment Methodology

The assessment will use the following assessment methods:

## 6.1 Examine

The assessor will review relevant documentation, records, configurations, and evidence.

Examples include:

- Policies;

- Procedures;

- System security documentation;

- Configuration settings;

- Access records;

- Audit logs;

- Vulnerability reports;

- Incident records;

- Training records;

- Change tickets;

- Vendor assessments;

- Backup records.

## 6.2 Interview

The assessor will interview relevant personnel to determine whether documented processes are understood and consistently performed.

Potential interviewees include:

- System Owner;

- Information System Security Officer;

- Junior GRC Analyst;

- Identity and Access Management personnel;

- System Administrators;

- Security Operations personnel;

- Infrastructure personnel;

- Incident Response personnel;

- Human Resources representatives;

- Vendor Risk Management personnel;

- Relevant third-party representatives.

## 6.3 Test

The assessor may perform or review technical and operational testing activities.

Testing may include:

- Access control validation;

- MFA validation;

- Configuration review;

- Account lifecycle testing;

- Logging verification;

- Backup restoration testing;

- Vulnerability remediation validation;

- Incident response exercise review;

- Change management testing;

- Security monitoring validation.

Testing will be performed in a manner designed to minimize disruption to production services.

# 7. Assessment Evidence Requirements

Evidence must be:

- Relevant to the control being assessed;

- Sufficient to support an assessment conclusion;

- Current;

- Traceable to the system;

- Protected from unauthorized modification;

- Provided by an appropriate control owner or responsible party.

## 7.1 Evidence Naming Convention

Evidence should use the following naming convention:

EVD-[ControlFamily]-[Number]-[ShortDescription]-[Date]

Example:

EVD-AC-001-QuarterlyAccessReview-2026-07

## 7.2 Evidence Register

| Evidence ID | Evidence Description | Related Control | Owner | Status |
| --- | --- | --- | --- | --- |
| EVD-AC-001 | Quarterly access review | Access Control | IAM Team | Requested |
| EVD-IA-001 | MFA enforcement report | Identification and Authentication | IAM Team | Requested |
| EVD-AU-001 | Audit logging configuration | Audit and Accountability | Security Operations | Requested |
| EVD-CM-001 | Approved configuration baseline | Configuration Management | Infrastructure Team | Requested |
| EVD-CP-001 | Backup and recovery test record | Contingency Planning | Infrastructure Team | Requested |
| EVD-IR-001 | Incident response exercise record | Incident Response | Security Operations | Requested |
| EVD-RA-001 | Risk assessment documentation | Risk Assessment | GRC Team | Requested |
| EVD-SC-001 | Network security configuration | System and Communications Protection | Network Security | Requested |
| EVD-SI-001 | Vulnerability scan report | System and Information Integrity | Security Operations | Requested |
| EVD-SR-001 | Vendor risk assessment | Supply Chain Risk Management | Vendor Risk Team | Requested |

# 8. Assessment Roles and Responsibilities

## 8.1 Independent Security Assessor

The Independent Security Assessor is responsible for:

- Developing and executing assessment procedures;

- Reviewing evidence;

- Conducting interviews;

- Performing testing;

- Documenting assessment results;

- Identifying findings;

- Preparing the Security Assessment Report;

- Providing objective assessment conclusions.

The assessor should maintain appropriate independence from the personnel responsible for implementing the controls being assessed.

## 8.2 System Owner

The System Owner is responsible for:

- Supporting the assessment;

- Providing system access where authorized;

- Coordinating control owner participation;

- Reviewing assessment results;

- Supporting remediation activities.

## 8.3 Information System Security Officer

The Security Officer is responsible for:

- Coordinating security assessment activities;

- Supporting evidence collection;

- Coordinating interviews;

- Tracking assessment requests;

- Supporting finding validation.

## 8.4 Junior GRC Analyst

The Junior GRC Analyst is responsible for:

- Maintaining the assessment evidence tracker;

- Coordinating evidence requests;

- Organizing assessment documentation;

- Mapping evidence to controls;

- Tracking assessment status;

- Supporting the assessor;

- Maintaining finding and POA&M traceability.

The Junior GRC Analyst does not independently determine the final assessment result for a control unless formally authorized to do so.

## 8.5 Control Owners

Control Owners are responsible for:

- Providing requested evidence;

- Participating in interviews;

- Explaining control implementation;

- Supporting technical testing;

- Addressing identified deficiencies.

# 9. Assessment Process

The assessment will follow the following process:

Assessment Planning

|

v

Scope Confirmation

|

v

Evidence Request

|

v

Evidence Collection

|

v

Documentation Review

|

v

Personnel Interviews

|

v

Technical / Operational Testing

|

v

Assessment Analysis

|

v

Finding Development

|

v

Finding Validation

|

v

Security Assessment Report

|

v

POA&M Update

# 10. Assessment Procedures

## 10.1 Access Control

### Assessment Objective

Determine whether access to OCSP system resources is appropriately authorized, restricted, reviewed, and enforced.

### Examine

The assessor will review:

- Access control policy;

- Role and permission matrix;

- Access approval records;

- Periodic access review records;

- Privileged access reports;

- Account termination records.

### Interview

The assessor may interview:

- IAM administrators;

- System Owner;

- System administrators;

- HR representatives.

### Test

The assessor may:

- Review a sample of active user accounts;

- Verify assigned roles;

- Review privileged accounts;

- Verify access approval;

- Review inactive account handling.

### Expected Evidence

EVD-AC-001 — Periodic Access Review

EVD-AC-002 — Role-Permission Matrix

EVD-AC-003 — Privileged Access Report

EVD-AC-004 — Account Termination Records

### Assessment Result

The control will be considered satisfactory when access is appropriately authorized, restricted, reviewed, and managed according to documented requirements.

## 10.2 Awareness and Training

### Assessment Objective

Determine whether personnel receive required security awareness and role-based training.

### Examine

- Security awareness policy;

- Training requirements;

- Training completion records;

- Role-based training records.

### Interview

- Security awareness personnel;

- Human Resources;

- Selected system users.

### Test

Review a sample of personnel records to determine whether required training was completed.

### Expected Evidence

EVD-AT-001 — Security Awareness Policy

EVD-AT-002 — Training Completion Report

EVD-AT-003 — Role-Based Training Records

## 10.3 Audit and Accountability

### Assessment Objective

Determine whether OCSP generates, protects, retains, and monitors appropriate audit records.

### Examine

- Logging policy;

- Audit configuration;

- Log retention settings;

- Security monitoring procedures;

- Sample audit records.

### Interview

- Security Operations personnel;

- System administrators;

- Application owners.

### Test

The assessor may verify:

- Logging of authentication activity;

- Logging of privileged actions;

- Log retention;

- Alerting capabilities;

- Protection against unauthorized modification.

### Expected Evidence

EVD-AU-001 — Audit Logging Configuration

EVD-AU-002 — Log Retention Configuration

EVD-AU-003 — Sample Security Logs

EVD-AU-004 — Monitoring and Alerting Configuration

## 10.4 Assessment, Authorization, and Monitoring

### Assessment Objective

Determine whether security assessment and monitoring activities are documented and performed.

### Examine

- SSP;

- Previous assessment reports;

- POA&M;

- Continuous monitoring documentation;

- Risk assessment records.

### Interview

- GRC personnel;

- Security Officer;

- System Owner.

### Test

Verify that identified weaknesses are tracked and monitored through documented processes.

### Expected Evidence

EVD-CA-001 — System Security Plan

EVD-CA-002 — Security Assessment Report

EVD-CA-003 — POA&M

EVD-CA-004 — Continuous Monitoring Records

## 10.5 Configuration Management

### Assessment Objective

Determine whether system configurations are defined, approved, managed, and monitored.

### Examine

- Configuration management policy;

- Configuration baselines;

- Change management procedures;

- Change tickets;

- Configuration review records.

### Interview

- Infrastructure administrators;

- System administrators;

- Change management personnel.

### Test

The assessor may:

- Compare selected system configurations against approved baselines;

- Review sample changes;

- Verify change approval;

- Review unauthorized change detection.

### Expected Evidence

EVD-CM-001 — Approved Configuration Baseline

EVD-CM-002 — Change Management Records

EVD-CM-003 — Configuration Review Report

## 10.6 Contingency Planning

### Assessment Objective

Determine whether OCSP can recover critical services following a disruption.

### Examine

- Contingency plan;

- Backup procedures;

- Recovery procedures;

- Disaster recovery documentation;

- Recovery test results.

### Interview

- Infrastructure personnel;

- Business continuity personnel;

- System Owner.

### Test

Review evidence of backup and recovery testing.

Where authorized, the assessor may review or observe a restoration test.

### Expected Evidence

EVD-CP-001 — Contingency Plan

EVD-CP-002 — Backup Report

EVD-CP-003 — Recovery Test Record

EVD-CP-004 — Disaster Recovery Exercise Record

## 10.7 Identification and Authentication

### Assessment Objective

Determine whether users and processes are uniquely identified and appropriately authenticated.

### Examine

- Authentication policy;

- MFA configuration;

- Account management procedures;

- Authentication settings.

### Interview

- IAM personnel;

- System administrators.

### Test

The assessor may verify:

- MFA enforcement;

- Authentication requirements;

- Privileged account protections;

- Account lifecycle procedures.

### Expected Evidence

EVD-IA-001 — MFA Enforcement Report

EVD-IA-002 — Authentication Configuration

EVD-IA-003 — Account Lifecycle Procedure

EVD-IA-004 — Privileged Access Configuration

## 10.8 Incident Response

### Assessment Objective

Determine whether Orion can detect, report, analyze, contain, and recover from security incidents affecting OCSP.

### Examine

- Incident response plan;

- Incident response procedures;

- Incident tickets;

- Escalation procedures;

- Exercise records.

### Interview

- Security Operations personnel;

- Incident Response personnel;

- System Owner.

### Test

Review incident response exercise evidence and selected incident records.

### Expected Evidence

EVD-IR-001 — Incident Response Plan

EVD-IR-002 — Incident Response Exercise Record

EVD-IR-003 — Incident Ticket Sample

EVD-IR-004 — Incident Escalation Procedures

## 10.9 Maintenance

### Assessment Objective

Determine whether system maintenance is authorized, controlled, documented, and securely performed.

### Examine

- Maintenance procedures;

- Maintenance tickets;

- Remote maintenance records;

- Administrative access logs.

### Interview

- System administrators;

- Infrastructure personnel.

### Test

Review a sample of maintenance activities for authorization and documentation.

### Expected Evidence

EVD-MA-001 — Maintenance Procedure

EVD-MA-002 — Maintenance Ticket Sample

EVD-MA-003 — Remote Maintenance Records

## 10.10 Media Protection

### Assessment Objective

Determine whether system media and stored information are protected from unauthorized access, disclosure, modification, or destruction.

### Examine

- Media protection procedures;

- Encryption requirements;

- Disposal procedures;

- Media handling records.

### Interview

- IT Operations;

- Information Security personnel.

### Test

Review applicable media protection and disposal activities.

### Expected Evidence

EVD-MP-001 — Media Protection Procedure

EVD-MP-002 — Encryption Configuration

EVD-MP-003 — Secure Disposal Records

## 10.11 Physical and Environmental Protection

### Assessment Objective

Determine whether physical facilities and supporting environments are appropriately protected.

### Examine

- Physical security policies;

- Facility access procedures;

- Physical access records;

- Applicable cloud provider assurance documentation.

### Interview

- Facilities personnel;

- IT Operations personnel.

### Test

Review physical access control evidence applicable to Orion-managed facilities.

### Expected Evidence

EVD-PE-001 — Physical Security Policy

EVD-PE-002 — Facility Access Records

EVD-PE-003 — Applicable Cloud Provider Assurance Evidence

## 10.12 Planning

### Assessment Objective

Determine whether security planning is documented and maintained throughout the system lifecycle.

### Examine

- SSP;

- System security requirements;

- System boundary documentation;

- Security planning records.

### Interview

- System Owner;

- GRC personnel;

- Security Officer.

### Test

Verify that security planning documentation is current and reflects the actual system environment.

### Expected Evidence

EVD-PL-001 — Current SSP

EVD-PL-002 — System Boundary Documentation

EVD-PL-003 — Security Planning Records

## 10.13 Personnel Security

### Assessment Objective

Determine whether personnel with system access are subject to appropriate personnel security processes.

### Examine

- Personnel security procedures;

- Access authorization records;

- Transfer procedures;

- Termination procedures.

### Interview

- Human Resources;

- IAM personnel;

- System Owner.

### Test

Review sample personnel lifecycle records to determine whether access is appropriately modified or removed.

### Expected Evidence

EVD-PS-001 — Personnel Security Procedure

EVD-PS-002 — Access Authorization Records

EVD-PS-003 — Termination Access Removal Records

## 10.14 Risk Assessment

### Assessment Objective

Determine whether security risks affecting OCSP are identified, analyzed, documented, and managed.

### Examine

- Risk assessment;

- Threat information;

- Vulnerability information;

- Risk register;

- Risk treatment documentation.

### Interview

- GRC personnel;

- Security Officer;

- System Owner.

### Test

Verify that identified risks are tracked and associated with appropriate treatment decisions.

### Expected Evidence

EVD-RA-001 — System Risk Assessment

EVD-RA-002 — Risk Register

EVD-RA-003 — Risk Treatment Records

## 10.15 System and Services Acquisition

### Assessment Objective

Determine whether security requirements are considered when acquiring systems, services, software, and third-party solutions.

### Examine

- Procurement procedures;

- Vendor security requirements;

- Vendor assessments;

- Contracts;

- Security questionnaires.

### Interview

- Procurement;

- Vendor Risk Management;

- Information Security.

### Test

Review a sample of vendor or service acquisitions for security requirements.

### Expected Evidence

EVD-SA-001 — Vendor Security Requirements

EVD-SA-002 — Vendor Risk Assessment

EVD-SA-003 — Security Questionnaire

EVD-SA-004 — Contractual Security Requirements

## 10.16 System and Communications Protection

### Assessment Objective

Determine whether system communications and external interfaces are appropriately protected.

### Examine

- Network architecture;

- Firewall configurations;

- Encryption configuration;

- Network security procedures;

- Interconnection documentation.

### Interview

- Network Security personnel;

- System administrators.

### Test

The assessor may review:

- Network segmentation;

- Secure communication protocols;

- Firewall rules;

- Encryption settings;

- External connections.

### Expected Evidence

EVD-SC-001 — Network Architecture

EVD-SC-002 — Firewall Configuration

EVD-SC-003 — Encryption Configuration

EVD-SC-004 — Interconnection Documentation

## 10.17 System and Information Integrity

### Assessment Objective

Determine whether OCSP is protected against vulnerabilities, malicious code, unauthorized changes, and other threats to system and information integrity.

### Examine

- Vulnerability management policy;

- Vulnerability scan reports;

- Patch records;

- Endpoint protection reports;

- Security monitoring records.

### Interview

- Security Operations;

- Infrastructure Engineering;

- System Administrators.

### Test

Review vulnerability remediation activities and verify selected remediation records.

### Expected Evidence

EVD-SI-001 — Vulnerability Scan Report

EVD-SI-002 — Patch Management Report

EVD-SI-003 — Endpoint Security Report

EVD-SI-004 — Vulnerability Remediation Tickets

## 10.18 Supply Chain Risk Management

### Assessment Objective

Determine whether security risks associated with third-party providers, vendors, and technology dependencies are identified and managed.

### Examine

- Vendor risk management procedures;

- Vendor assessments;

- Contracts;

- Security questionnaires;

- Third-party monitoring records.

### Interview

- Vendor Risk Management;

- Procurement;

- Information Security.

### Test

Review selected critical vendors and verify that required security reviews have been performed.

### Expected Evidence

EVD-SR-001 — Vendor Risk Assessment

EVD-SR-002 — Third-Party Security Questionnaire

EVD-SR-003 — Contractual Security Requirements

EVD-SR-004 — Vendor Monitoring Records

# 11. Assessment Sampling Approach

Where a control applies to a large population, sampling may be used.

Sampling may be applied to:

- User accounts;

- Privileged accounts;

- Access reviews;

- Change tickets;

- Vulnerability findings;

- Incident records;

- Training records;

- Vendor assessments;

- System components.

The assessor will document the sampling approach and rationale.

The sample should be sufficiently representative to support a reasonable assessment conclusion.

# 12. Assessment Result Criteria

Each assessed control will receive an assessment result.

## Satisfied

A control is considered Satisfied when:

- The control is implemented;

- Implementation is consistent with documented requirements;

- Evidence supports the implementation;

- The control operates as intended; and

- No significant deficiency prevents the control from achieving its security objective.

## Other Than Satisfied

A control may be assessed as Other Than Satisfied when:

- The control is not implemented;

- The control is only partially implemented;

- Required evidence is unavailable or insufficient;

- The control is inconsistently implemented;

- The control is not operating as intended; or

- A significant deficiency prevents the control from achieving its intended security objective.

## Not Applicable

A control may be determined to be Not Applicable only when:

- The control does not apply to the system; and

- The determination is supported by documented justification.

# 13. Finding Development

When a control is assessed as Other Than Satisfied, the assessor will document a finding.

Each finding should include:

- Finding ID;

- Related control;

- Weakness description;

- Condition;

- Risk or potential impact;

- Evidence supporting the finding;

- Affected system component;

- Recommended remediation;

- Severity or priority;

- Responsible owner.

Example finding reference:

SAR-OCSP-001

Findings will be reviewed with appropriate system and control owners for factual accuracy before finalization.

# 14. Assessment Schedule

| Activity | Responsible Party | Target |
| --- | --- | --- |
| Assessment planning | Independent Assessor / GRC | July 2026 |
| Scope confirmation | System Owner / Assessor | July 2026 |
| Evidence request | GRC Analyst | July 2026 |
| Evidence collection | Control Owners | July 2026 |
| Documentation review | Independent Assessor | July 2026 |
| Interviews | Independent Assessor | August 2026 |
| Technical testing | Independent Assessor / Technical Teams | August 2026 |
| Preliminary findings | Independent Assessor | August 2026 |
| Finding validation | System Owner / Control Owners | August 2026 |
| SAR preparation | Independent Assessor | August 2026 |
| POA&M update | GRC Analyst | August 2026 |
| Final assessment package | Security Officer / GRC | August 2026 |

Dates may be adjusted based on system availability, evidence readiness, operational requirements, and assessment findings.

# 15. Assessment Constraints and Assumptions

The assessment is based on the following assumptions:

- Relevant system documentation will be available;

- Control owners will participate as required;

- Evidence will be provided in a timely manner;

- Testing will be conducted in a manner that minimizes operational disruption;

- Assessment activities will not intentionally disrupt production services;

- Cloud provider responsibilities will be evaluated using available assurance documentation where direct testing is not possible;

- Third-party control responsibilities will be evaluated through appropriate contractual and assurance evidence.

# 16. Rules of Engagement

Assessment activities must:

- Be approved before execution;

- Be coordinated with the System Owner;

- Avoid unnecessary disruption to production services;

- Protect sensitive system information;

- Use authorized access only;

- Maintain assessment evidence securely;

- Report suspected security incidents immediately;

- Avoid unauthorized exploitation or destructive testing.

Any technical testing that could affect system availability or data integrity must receive appropriate authorization before execution.

# 17. Evidence Handling Requirements

Assessment evidence must be:

- Stored in an approved repository;

- Access-controlled;

- Traceable to the applicable control;

- Protected from unauthorized modification;

- Retained according to applicable organizational requirements.

Evidence containing sensitive information must be handled according to applicable data protection requirements.

The Junior GRC Analyst will maintain the assessment evidence tracker and ensure that evidence is appropriately mapped to the relevant controls.

# 18. Assessment Reporting

Assessment results will be documented in the Security Assessment Report.

The Security Assessment Report will include:

- Executive summary;

- Assessment scope;

- Assessment methodology;

- Assessment limitations;

- Control assessment results;

- Findings;

- Risk observations;

- Recommended remediation activities.

The final SAR will be provided to appropriate stakeholders, including:

- System Owner;

- Security Officer;

- CISO;

- Authorizing Official;

- Relevant control owners.

# 19. POA&M Integration

Findings identified during the assessment will be evaluated for inclusion in the Plan of Action and Milestones.

The POA&M will track:

- Finding ID;

- Related control;

- Weakness;

- Risk;

- Remediation action;

- Responsible owner;

- Milestones;

- Target completion date;

- Current status;

- Closure evidence.

The following traceability model will be maintained:

SAP Assessment Procedure

|

v

Control Assessment

|

v

SAR Finding

|

v

POA&M Entry

|

v

Remediation Evidence

|

v

Reassessment

|

v

Finding Closure

# 20. Assessment Deliverables

The assessment is expected to produce the following deliverables:

/docs/rmf/sap/

SAP-OCSP-v1.0.md

/docs/rmf/sar/

SAR-OCSP-2026-07.md

/docs/rmf/poam/

POAM-OCSP-2026-07.md

/evidence/

Assessment Evidence Register

Control Evidence

Interview Records

Test Results

Assessment Notes

# 21. Assessment Plan Approval

The assessment may begin after the scope, objectives, methodology, responsibilities, and assessment schedule have been reviewed and approved by the appropriate stakeholders.

| Role | Name | Signature / Approval | Date |
| --- | --- | --- | --- |
| System Owner | Director of Government Platforms | Pending | Pending |
| Information System Security Officer | Assigned Security Officer | Pending | Pending |
| Independent Security Assessor | Assigned Assessor | Pending | Pending |
| Chief Information Security Officer | CISO | Pending | Pending |

# 22. Security Assessment Plan Conclusion

This Security Assessment Plan defines the approach for evaluating the security controls implemented within the Orion Citizen Services Platform.

The assessment will use examination, interviews, and testing to determine whether controls are implemented and operating as intended.

Assessment results will be documented in the Security Assessment Report. Identified weaknesses will be tracked through the Plan of Action and Milestones process.

The SAP, SSP, SAR, and POA&M are maintained as connected components of the Orion Government Solutions RMF authorization package.

The next document in the assessment lifecycle is the:

Security Assessment Report (SAR)